SmartPropoPlus
Version 3.3.9
Goal:
Native Vista/Windows7, Bug fixes, simplify installation
List:
Vista/W7: Support all sample rates	Done	At revision: 146
Change version number	Done	At revision: 168
Clean memory leaks
Unify XP/Vista/Win7 versions	Fixed
Support selection of sound card.	For XP	Tag: 3.3.9-G02-MixerSwitching
	Vista	By Default
Spelling: Message after 'Audio Report'- “It is on your Desctop”	Fixed	At revision: 169
Bug: Global Memory is not created when stating GUI with PPJoy check-box unchecked.	Fixed?
Bug: On W7: Balloon "Audio Source" is null text.	Fixed	At revision: 143
Improve WASAPI messages: Error code & message + interface name when required	Done (not Tested)	At revision: 145

Web:
Update 'News'
Upload new version + RN
Acknowledgements to Matthew Morrison for his new filter

Installer:
Prevent installation of generic version unless PPJoy already installed
Prevent installation of FMS version unless FMS already installed
Support Windows 7
Enable wiping of all registry entries on un-installation.

Version 3.3.7
Goal:
Add support to Walkera WK-2401 PPM
Fix minor bugs in 3.3.6

List:
Add PPM (WK-2401) to list	Done
Change version number	Done

Web:
Update 'News'	Done
Upload new version + RN	Done
Add acknowledges	Done
Inform forums including Walkera forums	Done