To Do list for 3.4.x

1. SPP4FMS:
  1. Enable the user to start SppConsole and then FMS. (Done)
  2. Enable the user to start FMS from SppConsole. (Done)
  3. Location of SppConsole can be anywhere. (Done)
  4. Take the location of FMS from the one indicated while installing.
2. PPM anti-jitter:	Enable(Default)/Disable from menu (Done)
3. Auto-Detect: Disable when not PPM(Done)
4. Log file:
  1. Dynamic – continuous recording
- WaveIn raw headers including time (DebugPrintWaveHdr()) - (Done)
- Pulse Width (First 8 pulses) – Useful for PPM (DebugPrintPulses()) - (Done)
- Joystick to winmm.dll round trip (Based on GetFmsStatusString())- (Done)
- Log pulse info from within the ProcessPulseXXX() as in 3.3.6- (Done)
  1. Dynamic – Status recording
- Loading of Winmm.dll - requires restart of SPP
- WaveIn status (Card ID, sampling rate etc)
  1. Static (Dump)
- SppConsole set-up
- Registry (Including un-install & FMS)
  1. WAV recorder
    - Record wave to WAV file(Done)
    - Play WAV file(Done)
1. Select card:
  1. Option to change mixer on the fly.(Done)
  2. When un-Checked display the default card (Done)
2. SPP4FMS:	GUI indicator that DLL is functional and communicating.(Done)
3. Scan active audio channels & test for valid signal.
4. Audio Format:	Enable higher bit-rate audio (48K/96K).(Done)
5. Usability:
  1. Done->Exit. Hide->Minimize. (Done)
  2. Add Minimize/close window buttons. Remove 'Minimize' button from dialog box.(Done)
  3. Include 'About' in Help menu.(Done)
  4. Re-write manual and add to distribution.
  5. Volume level in addition to hovering indicator (Done)
  6. Joystick position indicators (Done)
6. Installer:
  1. Version testing: Prevent installation over a newer version, un-install current installation(Done).
  2. Change location of registry.(Done)
  3. Migrate older registry entries to new location(Done)
7. Save last location of GUI. (Done)
8. PPJoy Extension check-box:
  1. Checked by default.(Done)
  2. Change text to “Connect”.(Done)
  3. Add status box. (Done)
9. Enable selection of PPJoy Virtual Joystick (Postpone)
10. Unify SPP4FMS with Generic SPP.(Done)
11. Vista support:
  1. Detect Vista
  2. Use the correct audio options
  3. Use WASAPI module

Know development bugs:
1. Incorrect input lines displayed when un-checking 'Enable Audio input selection'
  1. Set 'SoundMax' as preferred device
  2. Check check-box
  3. Select 'Creative'
  4. Un-check check-box
  5. Problem: List of lines reflects 'Creative' while displayed sound card is 'SoundMax'
2. Audio Source & Audio Destination reflect the 'preferred device' rather than the current device.
  1. Set 'SoundMax' as preferred device
  2. Select 'Creative'
  3. Menu: Advanced--> Audio Source
  4. Problem: You get dialog box for 'SoundMax'
3. Do not create file JsChData.log (Done)
4. FMS can be started from SppConsole even if already running.
5. Start SppConsole
6. Start FMS fro SppConsole
7. Kill SppConsole. Keep FMS alive.
8. Start SppConsole. The FMS menu entry is valid.
9. Channel number change and channels 'twitch'.(Done)
  1. Connect 'Expert'
  2. Start FMS and go to the info window
  3. Move sticks.
  4. Problem: From time to time the number of channels change and the channels move without reason.
10. Toggle menu item does not disable when selecting a PCM mode AND file JsChPostProc.dll is missing(Done)
11. Exit from SppConsole while recording log is possible and triggers crash:
  1. Menu: Help ==> Log ==> Raw Pulses
  2. Record, Stop
  3. On SppConsole: Exit
  4. Problem: SppConsole exits but child windows do not die
12. indicator (Green process bar) does not indicate correctly when SppConsole is not in focus.
13. Empty list of audio sources
  1. Start "C:\WINDOWS\system32\rundll32.exe" C:\WINDOWS\system32\shell32.dll,Control_RunDLL "C:\WINDOWS\system32\MMSYS.CPL",0,2
  2. Select both default devices as “Modem #1”
  3. Start SppConsole
14. Wave playback cannot read Stereo input (e.g. C:\Documents and Settings\Shaul\My Documents\טיסנים\Tx Recording\Walkera PPM – 2401\wk-2401_channel4.wav)
15. Wave playback of a good input wave file results in an incorrect pulse file:
1. Start SppConsole
2. Play on of the files in C:\Documents and Settings\Shaul\My Documents\טיסנים\Tx Recording\Walkera PPM – 2401\Argus\wk2401b.zip
3. Create a Pulse log file
4. Note that the pulses are half-size of the correct size.
1. Modulation type is not shown correctly:
  1. Connect PPM Tx to SoundMAX Digital Audio, Line In.
  2. Select the above audio source through the GUI and PPM (generic) – verify correct response.
  3. Change selection to Creative Sound Blaster PCI, Line In & Sanwa/Air (PCM2)
  4. Change selection back to SoundMAX Digital Audio, Line In.
  5. Problem: The s Modulation type displays still Sanwa/Air (PCM2) but the actual modulation type is actually PPM.

Test:
1. All supported audio format including 8-bit formats.
2. All modes including Positive/Negative PPM shift
3. Play corrupted WAV file
4. All cases of function CreatePattern*()
5. That FMS takes the correct SppConsole from the registry
6. Support for WK-2401